PicChat
CS1530 Sprint 3-Deliverable
Due Date: July 8th 2015

Team Members:
Blaise Clair (blaiseclair)- Product Owner
Andrew Harper (graphitezeppelin) – Software Developer
Neel Kowdley (nkowdley) - Software Developer
Dom Grigore (domgrigore) - Quality Assurance Manager

Project Description
Client: Nate Thompson

Name of Project: PicChat

Description: The client for this project wants us to create a map-centric social media platform. A user will log in, and be able to create posts and content by providing a location and the content itself. The content will then be place on a map, so that other users can view activities and posts at a specific location and be able to find activities to do at certain locations.

This project will be created as a website that will eventually be compatible with mobile browsers.

Project Github Page: https://github.com/nkowdley/CS1530-Team9

Design Mock-up:

User Stories and Backlog:

Sprint 3 Backlog:

How User Stories Were Chosen for this Sprint:
User Stories were selected to be worked on from our Product Backlog for this Sprint. The process by which we selected items for this Sprint were based on a number of characteristics:

1) How important the User Story is to the client. If the client really wants to see a particular feature completed, it is given a slightly higher priority.
2) How important the user story is to the final product. If the user story contains a feature integral to the functionality of the product, it is given a higher priority.
3) If the backlog item is a defect, how critical is the defect and how important the defect is to the overall function of the product.
4) How many user stories or features are “blocked” by other user stories. A user story is considered blocking if another user story cannot be completed without first completing the “blocking” user story.

These characteristics were used to determine the original priorities of items in our Product Backlog, and played a role in helping us determine which items we would attack on this sprint. However, items were chosen for this Sprint in a slightly different manner than they were for Sprint 2. The selection process for items in the backlog was heavily influenced by how important the feature was to the client, and how severe a defect found during Sprint 2 was.

The backlog items worked on this sprint are provided in the table below.

The columns of the table are defined as follows:
Priority: How valuable the the user story is to the overall product.
User Story Number: Our internal numbering scheme in order to keep track of User Stories.
Backlog Item: The contents of the User Story or the Defect
Points: How long we anticipate this user story will take to complete.
Assigned To: The person responsible for completing the user story.

Testing:

Sprint Notes:

Client Interactions:
This sprint, we had more interactions with the client than the previous sprint. This sprint we had two major meetings with the client.

During the first meeting, we discussed the progress we had made on the project: The client was shown the project in its current state, and we noted the clients reaction to what was currently done. On the whole, they were pleased with how much work we had done and had a few issues with UI that we had planned for Sprint 4. After this, we talked the client through what our teams current priorities were and did some minor reprioritizing with them. This reprioritization became part of the Product Backlog. One important note about this is that we found that the client had wanted an additional feature that we did not plan for: profile pages. As a result of this, we added an item to the backlog, and made sure that it was a priority during the current sprint.

After the first meeting with the client, our team had our sprint planning meeting and we decided that we needed to refine some of our backlog items and gather a better understanding of the clients needs. To get these requirements from the client, our team came up with a list of questions, and we held a second meeting with the client to get those questions answered. This meeting was vital in clearing up some of the finer points of items in our backlog and gave us some additional requirements to meet.