COE 1530 Presentation
Pic Chat

---
What is our Project?
- Creating a map-centric social media platform.
- The content will then be place on a map, so that other users can view activities and posts at a specific location.
- Look at our beautiful code:
  https://github.com/nkowdley/CS1530-Team9

---
Who are We?
- Team 9
- Blaise Clair (blaiseclair)- Product Owner
- Andrew Harper (graphitezeppelin) – Software Developer
- Neel Kowdley (nkowdley) - Software Developer
- Dom Grigore (domgrigore) - Quality Assurance Manager

---
Process
- Before we assigned tasks for each sprint, we met with the client to show them our progress and repriortize the backlog.
- We then met as a group and selected backlog items for the current sprint, and then divided them up.
- Each Sprint, we assigned tasks and ensured that we could work on them fairly independently.

---
Process
- After we completed our tasks, we met up and did in person code reviews.
- We also ran our tests again to ensure nothing major broke between sprints.

---
How did we do?
- 4 defects
  - Mostly Scope Based
- X user stories
  - Out of Y user stories
- Client Satisfaction:
  - 10 rocket ships

---
Major Challenges
1)Technical Debt
  a)PHP
  b)JS
  c)Maps API
  d)MySQL
- Scope was too large to be completed in the right amount of time. In most cases we cut down on scope to increase quality.
- Local Host/API keys
- Testing
  - File I/O