PicChat
CS1530 Sprint 1-Deliverable 1
Due Date: June 10th 2015

Team Members:
Blaise Clair - Product Owner
Andrew Harper – Software Developer
Neel Kowdley - Software Developer
Dom Grigore - Quality Assurance Manager

Project Description
Client: Nate Thompson

Name of Project: PicChat

Description: The client for this project wants us to create a map-centric social media platform. A user will log in, and be able to create posts and content by providing a location and the content itself. The content will then be place on a map, so that other users can view activities and posts at a specific location and be able to find activities to do at certain locations.

This project will be created as a website that will eventually be compatible with mobile browsers.

Project Github Page: https://github.com/nkowdley/CS1530-Team9

Design Mock-up:

User Stories and Backlog:

How User Stories are Developed:
We developed our User Stories for this sprint by first, discussing the project with the client. We communicated extensively with our clients, and from our meetings with them, we were able to determine a list of requirements based on the clients needs.

We were able to come up with User Stories by evaluating each requirement, and determining which person in the development and use in the project would benefit from the requirement.

Priorities for each user story were determined by a number of characteristics:
1) If a user story “blocked” other user stories or backlog items. This would occur if one user story is dependent on, or unable to be worked on until another story being completed. The “blocking story” should be given a higher priority.
2) How integral the user story is to the client. If the user story is important to the client in the overall product, it should have a higher priority.
3) How much benefit would be gained from completing the project. If the user story is contains a major feature, it should have a higher priority.

Current User Stories
Our User Stories, ranked by priority is in the table below.

The columns of the table are defined as follows:
Priority: How valuable the the user story is to the overall product.
User Story Number: Our internal numbering scheme in order to keep track of User Stories.
User Story: The contents of the User Story, in the Connextra format.
Points: How long we anticipate this user story will take to complete.

Priority	User Story Number	User Story:	Points
1	1	As a user, I want to have a Maps interface with locations of posts marked, so that I am able to view where my friends are when they make posts.	16
2	2	As a developer, I want a back end database so that I can easily store and retrieve data about posts.	8
3	16	As a user, I want to be able to make text posts with the location of the post, so that I can create content for people to see.	8
4	3	As a user, I want the ability to upload photos, so that I can share cool pictures with their locations for my friends to see.	8
5	4	As a user, I want to be able to log onto the site with a profile, in order to save my settings and preferences.	2
6	5	As a user, I want to be able to search by location and by user name, in order to filter the amount of posts visible on my screen.	8
7	15	As a user, I want my location to automatically be determined, so that I do not have to select a location each time I post.	4
8	14	As a user, I want to select the location of my post, so that I can choose where it gets displayed, if no location is able to be determined.	2
9	13	As a user, I want to be able to choose whether I want to share my location or not, so that I can keep my whereabouts private	2
10	11	As a user, I want a clean and easy to understand User Interface, so that I can easily use this site, without needing help.	8
11	6	As a user, I want the ability to initiate a chat with my online friends, so that I can communicate on one platform.	16
12	7	As a user, I want a translator, so that I can read posts from people all over the map.	1
13	8	As a user, I want the ability to convert currency easily, so that I can determine costs if I see them for places all around the map.	1
14	9	As a user, I want to quickly view the weather, so that I can make plans based on what occurs on the map.	1
15	17	As a tester, I want a large number of photos with location data, so that I can verify locations are pulled correctly from photos.	1

Testing:

Before discussing the methods of testing, the technologies that we will use will be listed and we will outline our plans for testing each component of this. As of right now, we plan on using JavaScript, PHP, HTML and CSS.

For the testing aspect of the project, there were multiple features that can be tested automatically through scripts and some aspects that are better suited to manual testing. As this application will not be written in Java, we will not be using the suggested testing framework: JUnit. Since many components of the application will use JavaScript, QUnit will be the main unit testing framework for our automated tests. We will also use PHPUnit as our testing framework for the small amount of PHP we have planned.

With regards to functional aspects of testing, almost all of the planned functionality will need to be tested. For example, unit tests for testing the database would include adding photos to the database, removing photos from the database, adding a text post under a user, removing a text post from a user, etc. Unit tests will also be useful for the login functionality, search tool, map navigation and viewing posts and photos, as all of these components will be PHP or JavaScript based and testable through QUnit or PHPUnit.

Some aspects of this project will likely need to be tested manually, as they are either not written in JavaScript or there are too many variables to account for when creating a test. An example of this would be the chat functionality. Since there would need to be two users logged in at the same time on different machines and both machines would need to have synchronized tests, it would be more efficient to test and verify chatting manually.

Testing non-functional aspects of the project either be completed manually or by an automation tool, such as Selenium. Performance, usability and security are all non-functional aspects that need to be tested. For performance, the system will need to be tested with regards to response times, processing times, and query times. For usability, the system’s UI, screen element density, layout, look and feel will all need to be tested within the group and with the customer. Security-wise, the system’s security requirements, such as login information storage and inactivity timeout, will need to be tested and verified.

Team Notes:

This project initially posed many problems and decisions that our team had to make in order to proceed in creating the product. We were not given many restrictions on the technologies that we would be allowed to use. This opened up a lot of possibilities for the best way to approach the problems. The major decisions we faced regarding which technologies to use are presented below:

After we created our User Stories, we had to assign points to each item. This turned into quite a discussion, as we realized that each of our individual assessments were slightly different. A few of the biggest offenders, were User Stories 1,2, and 6 (See User Story section for exact wording of these backlog items).

User Story Disagreements:
User Story 1, involved choosing a Map API, and implementing it. We discussed for some time how to best assign points to it. The major disagreement ended up being whether we should assign 8 points or 16 points to this item. The argument behind 8 points was that we should not spend too much researching and implementing this, as most of the work should be done by API. The argument behind 16 points was that we should devote an entire sprint to this, as we should be extremely comfortable using the API, and make sure it is used in the best possible way in order to reduce the possibility of bugs and other issues in future sprints. We ended up choosing 16 points, as the benefits of spending more time on this seemed to out way the possibility for more issues later on.

User Story 2, implementing and using a database had similar issues, as we were discussing whether we should devote an entire sprint to using it, as it would be the backbone of our project, or giving it enough points to be half a sprint, as a few of us had used PHP to send queries to a database previously. We decided on half a sprint(8 points), as we felt confident that we could use PHP to make database queries, based on the fact that a few teams members had done it before, and therefore we felt there was a low technical debt associated with this.

User Story 6, also caused some commotion, as we were unable to decide how best to phrase and assign this user story. We were in consensus that this feature would take the largest amount of time to implement and test. We had a few disagreements on whether we should devote a whole sprint to it, or if we should split it up and determine points on those user stories. We decided, for this sprint, as the priority of the chat is lower down on our list that we would come back to it during the second sprint after we gauge our progress on some of the higher priority items.

Technical Decisions:
The first major issue we encountered was determining how to display the map, which is the base of our product. We quickly decided on using a preexisting map API. Moving forward, we had to decide which map API to use. This became the first decision we had to make as a group. We looked at a few map APIs, including Google Maps, Bing Maps, and OpenStreetMaps. After doing research into these, and discussing heavily, we chose Google Maps API, due to the fact it is widely used, has very good documentation, and seems quite flexible.

Another decision we had to make was how to handle accepting multiple users. We initially thought that users should create new log in credentials just for our site, and that we would handle their data. We decided that we would implement this as an option, but we also decided that we should accept Facebook or Google Plus as log in options, as this would allow us to devote less time to keeping user information private, as well as make it easy to pull user data from these services and automatically build profiles for new users.

Our first meeting with the clients was to gain a general understanding of the project they proposed. We needed to make sure they had a worthwhile product concept that could also be designed within the 12 week time frame of this course. They explained that they wanted to make a social media platform that would end up being either a Facebook extension or a standalone application. Once the whole team agreed that this would be an acceptable, challenging, and interesting project, we met with the clients again to learn more details about what they expected from us for the program. In that meeting they gave us a detailed list of features that we used to extract requirements and convert them into user stories that we used to begin planning our sprints.

During this first sprint, our team experienced a number of issues surrounding project management. These issues are enumerated below.

1) We found that our current method of backlog maintenance was hard to track and could cause issues down the road, especially when we decide to deal with multiple user stories. Our proposed solution is to continue to keep each user story in a separate text document in a backlog folder in Github, but to also maintain a list of active items in a file ranked by priority, rather than keeping them in a word document. We also want to implement a kanban style system in order to show all team members who is working on what backlog item and their current progress on it. We also want to implement burn-down charts to verify our progress on meeting our goals for each sprint
2) We also found that we needed to work on our communication skills and have more regular meetings. Our proposed solution is to have bi weekly meetings in addition to our group messages with planned topics to hit in order to have quick productive meetings. These meetings would become stand-up style, but may also include backlog maintenance and verifying that our burn-down chart appears to be on par with where we expect it to be.
3) We found that we were not using Test Driven Development strategies well for this sprint. In future sprints, we plan on making this a priority, by researching the testing frameworks specified in the testing section.