PicChat
CS1530 Sprint 1-Deliverable 1
Due Date: June 10th 2015

Team Members:
Blaise Clair - Product Owner
Andrew Harper – Software Developer
Neel Kowdley - Software Developer
Dom Grigore - Quality Assurance Manager

User Stories and Backlog:

How User Stories are Developed:
We developed our User Stories for this sprint by first, discussing the project with the client. We communicated extensively with our clients, and from our meetings with them, we were able to determine a list of requirements based on the clients needs.

We were able to come up with User Stories by evaluating each requirement, and determining which person in the development and use in the project would benefit from the requirement.

Priorities for each user story were determined by a number of characteristics:
1) If a user story “blocked” other user stories or backlog items. This would occur if one user story is dependent on, or unable to be worked on until another story being completed. The “blocking story” should be given a higher priority.
2) How integral the user story is to the client. If the user story is important to the client in the overall product, it should have a higher priority.
3) How much benefit would be gained from completing the project. If the user story is contains a major feature, it should have a higher priority.

Our User Stories, ranked by priority is as follows:
Priority(1 is highest)	User Story Number	User Story:
1	1	As a user, I want to have a Maps interface with locations of posts marked, so that I am able to view where my friends are when they make posts.
2	2	As a developer, I want a back end database so that I can easily store and retrieve data about posts.
3	16	As a user, I want to be able to make text posts with the location of the post, so that I can create content for people to see.
4	3	As a user, I want the ability to upload photos, so that I can share cool pictures with their locations for my friends to see.
5	4	As a user, I want to be able to log onto the site with a profile, in order to save my settings and preferences.
6	5	As a user, I want to be able to search by location and by user name, in order to filter the amount of posts visible on my screen.
7	13	As a user, I want to be able to choose whether I want to share my location or not, so that I can keep my whereabouts private
8
9
10
11
12
13
14
15