PicChat
CS1530 Sprint 4-Deliverable
Due Date: July 22nd 2015

Team Members:
Blaise Clair (blaiseclair)- Product Owner
Andrew Harper (graphitezeppelin) – Software Developer
Neel Kowdley (nkowdley) - Software Developer
Dom Grigore (domgrigore) - Quality Assurance Manager

Project Description
Client: Nate Thompson

Name of Project: PicChat

Description: The client for this project wants us to create a map-centric social media platform. A user will log in, and be able to create posts and content by providing a location and the content itself. The content will then be place on a map, so that other users can view activities and posts at a specific location and be able to find activities to do at certain locations.

This project will be created as a website that will eventually be compatible with mobile browsers.

Project Github Page: https://github.com/nkowdley/CS1530-Team9

Design Mock-up:

User Stories and Backlog:

Sprint 4 Backlog:

How User Stories Were Chosen for this Sprint:
User Stories were selected to be worked on from our Product Backlog for this Sprint. The process by which we selected items for this Sprint were based on a number of characteristics:

1) How important the user story is to the final product. If the user story contains a feature integral to the functionality of the product, it is given a higher priority.
2) If the backlog item is a defect, how critical is the defect and how important the defect is to the overall function of the product.
3) How important the User Story is to the client. If the client really wants to see a particular feature completed, it is given a slightly higher priority.
4) How many user stories or features are “blocked” by other user stories. A user story is considered blocking if another user story cannot be completed without first completing the “blocking” user story.

As this sprint was the final sprint, we had to make some adjustments on how we determined the sprint backlog. We wanted to deliver the highest quality product that we could to the client, and this was our main motivation for changing how we determined what items we worked on. We placed a large emphasis on fixing critical defects and completing features that were integral to the product in order to accomplish this goal.

The backlog items worked on this sprint are provided in the table below.

The columns of the table are defined as follows:
Priority: How valuable the user story is to the overall product.
User Story Number: Our internal numbering scheme in order to keep track of User Stories.
Backlog Item: The contents of the User Story or the Defect
Points: How long we anticipate this user story will take to complete.
Assigned To: The person responsible for completing the user story.

Priority	Number	Item	Assigned to:	Points
2	US22	As a user, I want posts clearly marked on the map so that I can view posts by location.	Andrew	8
3	D2	Since we have been doing bottom up development, some pages need to be connected together	Dom	8
4	D3	The profile page needs to be revamped to be more modular and more testable	Neel	8
5	US23	As a User I want to see a map on a profile page so that I can see a users posts on their profile page	Blaise	8

Testing:

While coding, a number of defects emerged. Simple ones, usually caught by unit tests, were fixed. There were a few defects that were found through code reviews and testing functionality manually. These defects have been left in the code at the end of the iteration because of time constraints and they were low priority.
Defects:
User Interface
The last 2 sprints, we have worked on getting the UI to more closely match what the client wants, by adding a navbar and working on the maps and pins interface. The UI still is lacking on items that pop up over the Maps API and needs to be looked into at a future date. Our UI should match the specifications drawn up in Sprint 2.

Privacy/Security Settings
As of right now, our privacy and security settings are lacking for users. Our website currently allows posts to be viewed by anyone and we do not have a secure login setup for users to easily use. We need to implement privacy settings for posts.

Facebook Login
While we got the barebones of Facebook login working during a previous sprint, we have not touched it since, and thus there are features lacking with the login ability, such as getting users info. We also obstructed the button when we added the navbar, so there is no visible way of logging in via Facebook for now. The user should be able to click on a facebook button on the navbar to login via Facebook.

CSS Styles:
We have left a large amount of divs with style overrides in the HTML. We will need to revisit this, as overriding styles set in CSS is generally bad practice.

DB Sanitation:
We still have not addressed sanitizing inputs to our database. A user could input data in malicious way in order to drop our tables. All data should be sanitized and should not be executed against the database
Sprint Notes:

Work Accomplished this Sprint:
For this sprint, we worked on getting pins to work correctly on the map and to get the profile page to match what the client had in mind. We spent sometime implementing this, but we spent a much larger amount of time integrating the pieces we had made over the last 4 sprints into one larger piece, and testing the system in order to ensure that we were handing the client a functional product.

Client Interactions:
Since this is the last sprint for this class, we worked very closely with the client in order to determine that we could meet the clients requirements as closely as possible. We showed the client our progress from the last sprint, and went through our list of user stories and defects with them in order to prioritize the lists, and to create our backlog for this sprint.
Coding Reviews:
  Like last sprint, this sprint we each worked on separate branches and then merged the branches back into main after a code review.

This time, the code reviews were similarly helpful. We discussed a large amount of the code written this sprint, and found a number of potential issues. The biggest issue we found is that we were inconsistent with how we were applying styles to divs in our webpage. This could cause issues later, when we we used divs with similar names. We also found that some styles were hard coded in as pixel number offsets which would cause issues on devices with different sized screens.

Disagreements:
This sprint, we had 2 major disagreements: which user stories to work on and how to handle creating divs and the styles associated with them.

As this was the last sprint, we had to choose carefully about which User Stories and Defects to work on. We had an argument concerning this, as we were unsure about how to attack our list in order to deliver the best possible product to the client. Some members of our group thought we should attack the “low hanging fruit” user stories in order to complete as many features as we could before the sprint ended. Other members of our group thought that we should handle the defects and try to deliver a much smaller scope, but increase the quality of what we give the client by attacking defects and larger bugs. In the end, we decided that we would increase the quality of what we gave to the client by decreasing the scope of out project.
Another disagreement we faced was on how to best handle creating divs and managing styles. We discovered this issue during a code review and we had a disagreement on whether we should use a similar naming scheme for divs between pages and override styles in the stylesheet when necessary or if we should use different divs and put all styles in the stylesheet. This disagreement has not yet been resolved, but our group is leaning towards using differently named divs.

Challenges while Coding and Testing:
During this sprint, our team faced some challenges, especially when using the Google Maps API. One of the biggest struggles we had was figuring how to best use functions of the API and how to cleanly integrate them into our system, without making our webpages filled with Maps API calls. Another issue we came across was that the Google Maps API documentation did not always provide the best example snippets so it was difficult to get the API to work the way we needed it to.

Another issue we faced was writing good clean test cases in Qunit for the API. This was incredibly difficult, as our test cases for the API were often not flexible and not easy to write, as some of our team had only used PHP up until this point.