PicChat
CS1530 Sprint 3-Deliverable
Due Date: July 8th 2015

Team Members:
Blaise Clair - Product Owner
Andrew Harper – Software Developer
Neel Kowdley - Software Developer
Dom Grigore - Quality Assurance Manager

Project Description
Client: Nate Thompson

Name of Project: PicChat

Description: The client for this project wants us to create a map-centric social media platform. A user will log in, and be able to create posts and content by providing a location and the content itself. The content will then be place on a map, so that other users can view activities and posts at a specific location and be able to find activities to do at certain locations.

This project will be created as a website that will eventually be compatible with mobile browsers.

Project Github Page: https://github.com/nkowdley/CS1530-Team9

Design Mock-up:

User Stories and Backlog:

Sprint 2 Backlog:

How User Stories Were Chosen for this Sprint:
User Stories were selected to be worked on from our Product Backlog for this Sprint. The process by which we selected items for this Sprint were based on a number of characteristics:

1) How important the User Story is to the client. If the client really wants to see a particular feature completed, it is given a slightly higher priority.
2) How important the user story is to the final product. If the user story contains a feature integral to the functionality of the product, it is given a higher priority.
3) How many user stories or features are “blocked” by other user stories. A user story is considered blocking if another user story cannot be completed without first completing the “blocking” user story.

These characteristics were integral in determining our original priority values in the first sprint. This sprint, however, we attacked the backlog in a slightly different manner. Of these 3 characteristics, the one that was given the highest priority this sprint was #3, or if the user story was “blocking” additional user stories. This was given a particularly high value this sprint to allow us to access more of the backlog in Sprints 3 and 4. This meant, that we would be attacking some lower priority user story items, such as UI Specs.

The User Stories worked on this sprint are provided in the table below.

The columns of the table are defined as follows:
Priority: How valuable the the user story is to the overall product.
User Story Number: Our internal numbering scheme in order to keep track of User Stories.
User Story: The contents of the User Story, in the Connextra format.
Points: How long we anticipate this user story will take to complete.
Assigned To: The person responsible for completing the user story.

Priority	User Story Number	User Story	Assigned To	Points
8	2	As a user, I want to be able to create posts and view posts, so that I can share experiences with other users.	Neel	8
3	16	As a user, I want to be able to make text posts with the location of the post, so that I can create content for people to see.	Blaise	8
4	3	As a user, I want the ability to upload photos, so that I can share cool pictures with their locations for my friends to see.	Blaise	8
10	11	As a user, I want a clean and easy to understand User Interface, so that I can easily use this site, without needing help.	Dom	8
6	5	As a user, I want to be able to search by location and by user name, in order to filter the amount of posts visible on my screen.	Andrew	8
5	4	As a user, I want to be able to log onto the site with a profile, in order to save my settings and preferences.	Andrew	2

Testing:

Sprint Notes: