PicChat
CS1530 Sprint 4-Deliverable
Due Date: July 22nd 2015

Team Members:
Blaise Clair (blaiseclair)- Product Owner
Andrew Harper (graphitezeppelin) – Software Developer
Neel Kowdley (nkowdley) - Software Developer
Dom Grigore (domgrigore) - Quality Assurance Manager

Project Description
Client: Nate Thompson

Name of Project: PicChat

Description: The client for this project wants us to create a map-centric social media platform. A user will log in, and be able to create posts and content by providing a location and the content itself. The content will then be place on a map, so that other users can view activities and posts at a specific location and be able to find activities to do at certain locations.

This project will be created as a website that will eventually be compatible with mobile browsers.

Project Github Page: https://github.com/nkowdley/CS1530-Team9

Design Mock-up:

User Stories and Backlog:

Sprint 4 Backlog:

How User Stories Were Chosen for this Sprint:
User Stories were selected to be worked on from our Product Backlog for this Sprint. The process by which we selected items for this Sprint were based on a number of characteristics:

1) How important the User Story is to the client. If the client really wants to see a particular feature completed, it is given a slightly higher priority.
2) How important the user story is to the final product. If the user story contains a feature integral to the functionality of the product, it is given a higher priority.
3) If the backlog item is a defect, how critical is the defect and how important the defect is to the overall function of the product.
4) How many user stories or features are “blocked” by other user stories. A user story is considered blocking if another user story cannot be completed without first completing the “blocking” user story.

The backlog items worked on this sprint are provided in the table below.

The columns of the table are defined as follows:
Priority: How valuable the user story is to the overall product.
User Story Number: Our internal numbering scheme in order to keep track of User Stories.
Backlog Item: The contents of the User Story or the Defect
Points: How long we anticipate this user story will take to complete.
Assigned To: The person responsible for completing the user story.

Priority	Number	Item	Assigned to:	Points
2	US22	As a user, I want posts clearly marked on the map so that I can view posts by location.	Andrew	8
3	D2	Since we have been doing bottom up development, some pages need to be connected together	Dom	8
4	D3	The profile page needs to be revamped to be more modular and more testable	Neel	8
5	US23	As a User I want to see a map on a profile page so that I can see a users posts on their profile page	Blaise	8

Testing:

Sprint Notes:

Work Accomplished this Sprint:
For this sprint, we worked on getting pins to work correctly on the map and to get the profile page to match what the client had in mind. We spent sometime implementing this, but we spent a much larger amount of time integrating the pieces we had made over the last 4 sprints into one larger piece, and testing the system in order to ensure that we were handing the client a functional product.

Client Interactions:
Since this is the last sprint for this class, we worked very closely with the client in order to determine that we could meet the clients requirements as closely as possible. We showed the client our progress from the last sprint, and went through our list of user stories and defects with them in order to prioritize the lists, and to create our backlog for this sprint.
Coding Reviews:
  Like last sprint, this sprint we each worked on separate branches and then merged the branches back into main after a code review.

This time, the code reviews were similarly helpful. We discussed a large amount of the code written this sprint, and found a number of potential issues. The biggest issue we found is that we were inconsistent with how we were applying styles to divs in our webpage. This could cause issues later, when we we used divs with similar names. We also found that some styles were hard coded in as pixel number offsets which would cause issues on devices with different sized screens.
Integrating Work:

Disagreements:

Challenges while Coding and Testing:

Changes in process since last sprint: